#### Agentic Instruction for Audio Scribe

#### Phase 1 — Infrastructure (Option B embedded here)

docker-compose.yml + environment config + pydantic-settings base

Test: All services start, you can ping MinIO, Redis, and PostgreSQL from within the network

#### Phase 2 — Database + Backend Skeleton

asyncpg schema migration + FastAPI app shell + config wiring + MinIO bucket init

Test: FastAPI starts, DB tables exist, MinIO bucket is reachable

#### Phase 3 — Upload Pipeline + Celery Worker

Streaming file upload → MinIO → Celery task enqueue → ffmpeg downsample → faster-whisper (GPU) → DB update

Test: Upload a file, watch it move through Pending → Processing → Completed

#### Phase 4 — Frontend

React/Vite app + VoiceRecorder + TranscriptionManager + polling + editable output + .txt download

Test: Full end-to-end in browser